MARS Status November 15, 2011

Current Experiments – 5

- FOCE on port 2

- PHOBOS on port 4

- MOBB on port 5

- BMFC on port 6

- BPR/Tilt on port 7

Issues

FOCE

Having issues with fan chain.  May need ROV repair.

ODI Connector Failures

A second ODI connector has failed to seal all sockets when connector removed.  Previously port 4 had a single socket fail to seal.  Now port 6 has had 3 sockets fail to seal.

DCS Server failure

The DCS server hardware is repaired, nine days after it failed.  Still some software setup to go.

SES

Deployed today.  Do not know recovery plans.

PHOBUS

Deployed 11/7/2011.  Looking good so far

MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.  (Today must be October 46th)

MARS EOI Maintenance

Several items need to be addressed at the EOI:

- Sea water ground check

- Power supply maintenance

- UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

Future deployments/recoveries

BMFC

Recover 7/17/2012 & 7/18/2012

Port 6

BPR/Tilt instrument for MARS

Recover 11/28/2012

Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

FOCE

Recover August 2012

Port 2

Ghost Buster

Deploy 10/2/2012

Recover 12/19/2012

Port 8

Kang Ding – University of Minnesota

MARS

Looking 4/7/2010

North

BPR/Tilt 6/30/2010

MOBB 6/22/2011

PHOBOS 10/25/2011

Tongji University

4/21/2011

FOCE 5/4/2011

SES

10/25/2011

Bottom map