MARS Status November 29, 2011

Current Experiments – 6

- FOCE on port 2

- SES on port 3

- PHOBOS on port 4

- MOBB on port 5

- BMFC on port 6

- BPR/Tilt on port 7

Issues

FOCE

Having issues with fan chain.  Needs ROV repair.

ODI Connector Failures

A second ODI connector has failed to seal all sockets when connector removed.  Previously port 4 had a single socket fail to seal.  Now port 6 has had 3 sockets fail to seal.  Port 7 has had 2 pins fail.

SES

Deployed 11/15/11.  Recovery on 11/29/2011. – Weathered out

MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.  (Today must be October 53rd)

MARS EOI Maintenance

Several items need to be addressed at the EOI:

- Sea water ground check

- Power supply maintenance

- UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

Future deployments/recoveries

SES

Recover ?? – 11/29 was weathered out

Port 3

BMFC

Recover 7/17/2012 & 7/18/2012+another one

Port 6

FOCE

Recover August 2012

Port 2

Ghost Buster

Deploy 10/2/2012

Recover 12/19/2012

Port 8

Kang Ding – University of Minnesota

MARS

North

BPR/Tilt 6/30/2010

MOBB 6/22/2011

PHOBOS 11/1/2011

BMFC

10/25/2011

FOCE 5/4/2011

SES

11/15/2011

Bottom map