MARS Status October 04, 2011

Current Experiments – 6

- LOOKING on port 1

- FOCE on port 2

- SES on port 3

- MOBB on port 5

- Tongji on port 6

- BPR/Tilt on port 7

Issues

SES

Will recover 10/12 or 10/13.

Redeploy 10/25.

Recover 11/1.

BMFC

There is a question as to availability of interface cable.  It would be a first if ODI can deliver in time and functional.  BMFC scheduled for 10/20/2011 & 10/21/2011 for WNS testing.

PHOBUS

Recovered 9/7/2011.  Scheduled to deploy 10/25/2011

LOOKING

Looking like a 10/27 recovery.

2012 Ship Schedule

Why day for BMFC in December?

FOCE days?

MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.

MARS EOI Maintenance

Several items need to be addressed at the EOI:

- Sea water ground check

- Power supply maintenance

- UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled…….

Future deployments/recoveries

Sediment Events Sensor

Recover 10/12(13)/2011 (FOCE CO2 fill)

Deploy 10/25/2011

Recover 11/1/2011

Port 3

Ken Smith

PHOBOS

Deploy 10/25/2011

Port 4

Tongji University

Recover 10/26/2011 & 10/27/2011

Port 6

Dr.  Huaiyang Zhou @Tongji University, China

BMFC

Deploy 10/27/2011 for MARS end

Deploy 11/15/2011 & 11/16/2011 for remotes

Recover 7/17/2012 & 7/18/2012

Port 6

LOOKING

Recover 10/27/2011

Port 1

John Orcutt @UCSD

MARS O&M Days

11/28/2011, 11/29/2011

BPR/Tilt instrument for MARS

Recover 7/16/2012

Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

Ghost Buster

Deploy 10/2/2012

Recover 12/19/2012

Port 8

Kang Ding – University of Minnesota

FOCE

Recover August 2012

Port 2

MARS

Looking 4/7/2010

North

BPR/Tilt 6/30/2010

MOBB 6/22/2011

PHOBOS 10/25/2011

Tongji University

4/21/2011

FOCE 5/4/2011

SES

9/7/2011

Bottom map