MARS Status October 04, 2011

Current Experiments – 6
· LOOKING on port 1
· FOCE on port 2
· SES on port 3
· MOBB on port 5
· Tongji on port 6
· BPR/Tilt on port 7

Issues
SES
Will recover 10/12 or 10/13.  
Redeploy 10/25.  
Recover 11/1.
BMFC
There is a question as to availability of interface cable.  It would be a first if ODI can deliver in time and functional.  BMFC scheduled for 10/20/2011 & 10/21/2011 for WNS testing.
PHOBUS
Recovered 9/7/2011.  Scheduled to deploy 10/25/2011
LOOKING
Looking like a 10/27 recovery.
2012 Ship Schedule
Why day for BMFC in December?
FOCE days?
MARS Data Into SSDS
Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.
MARS EOI Maintenance
Several items need to be addressed at the EOI:
1. Sea water ground check
2. Power supply maintenance
3. UPS service
MARS West Gb Link is Down
The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.
EOI Door Sensor
Still waiting for install to be re-scheduled…….

Future deployments/recoveries
Sediment Events Sensor
Recover 10/12(13)/2011 (FOCE CO2 fill)
Deploy 10/25/2011
Recover 11/1/2011
Port 3
Ken Smith
PHOBOS
Deploy 10/25/2011
Port 4
Tongji University
Recover 10/26/2011 & 10/27/2011
Port 6
Dr.  Huaiyang Zhou @Tongji University, China
BMFC
Deploy 10/27/2011 for MARS end
Deploy 11/15/2011 & 11/16/2011 for remotes
Recover 7/17/2012 & 7/18/2012
Port 6
LOOKING
Recover 10/27/2011 
Port 1
John Orcutt @UCSD
MARS O&M Days
11/28/2011, 11/29/2011
BPR/Tilt instrument for MARS
Recover 7/16/2012
Port 7
Bill Chadwick @NOAA
Scott Stalin @NOAA/PMEL
Ghost Buster
Deploy 10/2/2012
Recover 12/19/2012
Port 8
Kang Ding – University of Minnesota
FOCE
Recover August 2012
Port 2
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