MARS Status October 18, 2011
Current Experiments – 5
· LOOKING on port 1

· FOCE on port 2

· MOBB on port 5

· Tongji on port 6

· BPR/Tilt on port 7

Issues
SES

Recovered 10/12  

Redeploy 10/25 

Recover 11/1
BMFC
ODI cable is supposed to ship on 10/20/2011 and arrive at MBARI on 10/21/2011.  BMFC now scheduled for 10/24/2011 & 10/25/2011 for WNS testing.
PHOBUS

Recovered 9/7/2011.  Scheduled to deploy 10/25/2011??
LOOKING

Will be a 10/27 recovery.
2012 Ship Schedule

Why day for BMFC in December?
FOCE days?
MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled…….
Future deployments/recoveries
Sediment Events Sensor

Deploy 10/25/2011
Recover 11/1/2011

Port 3

Ken Smith

PHOBOS

Deploy 10/25/2011??
Port 4

Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

BMFC

Deploy 10/27/2011 for MARS end

Deploy 11/15/2011 & 11/16/2011 for remotes
Recover 7/17/2012 & 7/18/2012
Port 6

LOOKING
Recover 10/27/2011 
Port 1

John Orcutt @UCSD

MARS O&M Days

11/28/2011, 11/29/2011
BPR/Tilt instrument for MARS
Recover 7/16/2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

FOCE

Recover August 2012

Port 2

Ghost Buster
Deploy 10/2/2012
Recover 12/19/2012
Port 8

Kang Ding – University of Minnesota
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