MARS Status September 6, 2011, 2011
Current Experiments – 6
· LOOKING on port 1

· FOCE on port 2

· PHOBOS on port 4

· MOBB on port 5

· Tongji on port 6

· BPR/Tilt on port 7

Issues
Outages

A couple of recent outages.  First one was caused by a software glitch that caused time to hang in the PMACS software.  Required a reboot of the PMACS server to fix.  The second outage was caused by a pelican committing suicide.

BMFC
Deployment changed to October 27 (2nd day of Tongji recovery).  Will now use port 6 (Port Tongji coming off of).  This will only be MARS end.  Deployment of remotes will occur November 15th and 16th.
Sediment Events Sensor

SES passed its testing and will deploy tomorrow.
PHOBUS

Recovery of PHOBUS will occur on SES deployment dive.  Redeploy PHOBOS when SES is recovered. 
Port Test Tool (PTT)

PTT is being assembled in the MARS lab.  Delayed until end of September when Gene returns.
MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled…….
Future deployments/recoveries
Sediment Events Sensor (Includes PHOBOS recovery)
Deploy 9/7/2011
Recover 10/25/2011
Port 3
Ken Smith

Ghost Buster
Deploy 9/29/2011

Recover 11/30/2011
Port 8

Funding not yet established.
Kang Ding – University of Minnesota
BMFC

Deploy 10/27/2011 for MARS end

Deploy Late November/early December for remotes

Recover June or July 2012
Port 6

LOOKING
Recover 10/27/2011
Port 1

John Orcutt @UCSD

Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

ESP

Deploy July 2012
Recover October 2012
Port 3

MARS O&M Days

11/28/2011, 11/29/2011
FOCE

Recover August 2012

Port 2

BPR/Tilt instrument for MARS
Recover June 2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL
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