MARS Status September 20, 2011
Current Experiments – 6
· LOOKING on port 1

· FOCE on port 2

· SES on port 3
· MOBB on port 5

· Tongji on port 6

· BPR/Tilt on port 7

Issues
FOCE

Potential issue of operation at MARS site without coordination.

Ghost Buster

Delayed until 2012 due to visa problems for scientist.

BMFC
There is a question as to availability of interface cable.  It would be a first if ODI can deliver in time and functional.  BMFC scheduled for 10/20/2011 & 10/21/2011 for WNS testing.
PHOBUS

Recovered 9/7/2011.  Scheduled to deploy 10/25/2011
LOOKING

Need cruise plan from John Orcutt for 10/27/2011 recovery or decision to extend.
Port Test Tool (PTT)

PTT is being assembled in the MARS lab.  Delayed until end of September when Gene returns.
MARS Data Into SSDS

Actual entry of data into SSDS might take a bit longer (up to several months).  Estimate is October 2011.
MARS EOI Maintenance

Several items need to be addressed at the EOI:

1. Sea water ground check

2. Power supply maintenance

3. UPS service

MARS West Gb Link is Down

The link is still down but the East link is running without errors.  Debug efforts will be scheduled again soon.

EOI Door Sensor

Still waiting for install to be re-scheduled…….
Future deployments/recoveries
Sediment Events Sensor

Recover 9/27/2011 (FOCE CO2 fill)

Deploy 10/12/2011 (FOCE dive)

Recover 10/25/2011
Port 3

Ken Smith

PHOBOS

Deploy 10/25/2011

Port 4

Tongji University
Recover 10/26/2011 & 10/27/2011

Port 6
Dr.  Huaiyang Zhou @Tongji University, China

BMFC

Deploy 10/27/2011 for MARS end

Deploy 11/15/2011 & 11/16/2011 for remotes
Recover June or July 2012
Port 6

LOOKING
Recover 10/27/2011
Port 1

John Orcutt @UCSD

MARS O&M Days

11/28/2011, 11/29/2011
BPR/Tilt instrument for MARS
Recover June 2012
Port 7

Bill Chadwick @NOAA

Scott Stalin @NOAA/PMEL

Ghost Buster
Deploy June 2012
Recover August 2012
Port 8

Kang Ding – University of Minnesota
ESP

Deploy July 2012
Recover October 2012
Port 3

FOCE

Recover August 2012

Port 2
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