MARS Status October 3, 2012

Current Experiments – 4

- FOCE on port 2

- PHOBOS on port 4

- MOBB on port 5

- BMFC on port 6

Issues

FOCE

To be recovered October 8, 2012

ODI Connector Failures

MARS currently has three ports that require true dummy plugs due to failure of the seals on the connector sockets.  These are ports 4, 6 and 7.  After Monday’s recoveries, two of our three dummies will be in use.  The third will be required when BMFC is recovered.  The concern is what happens if the FOCE port connector fails to seal on Monday.

Ghost Buster

The deployment of Ghost Buster was originally scheduled for October 2, 2012 with recovery scheduled for December 19, 2012.  Obviously the deployment was not possible.  Working on setting up a deployment shortly after the RC becomes operational.

PHOBOS

To be recovered October 8, 2012

Future deployments/recoveries

BMFC

Recover Early November?

Port 6

FOCE

Recover October 8, 2012

Port 2

PHOBOS

Recover October 8, 2012

Port 4

Ghost Buster

Deploy Early November?

Recover 12/19/2012

Port 8

Kang Ding – University of Minnesota

MARS

North

MOBB 6/22/2011

PHOBOS 11/1/2011

BMFC

10/25/2011

FOCE 5/4/2011

Bottom map