MARS October 2023 Monthly Meeting Agenda & Notes					Oct 4, 2023

Time: Oct 4, 2023 10:30 AM Pacific Time (US and Canada)

- APL Electronics Hardware Status

  - BOB (Break Out Board)

    - PCBs received, order placed for assembly

    - Parts kit boxed and sent to assembly house

  - IGB

    - PCBs received, order placed for assembly

    - Parts kit boxed and sent to assembly house

  - HPB

    - Purchase order for PCBs fab placed

  - IPB

    - Will place PCB fab order soon

  - General

    - Having passive components installed by assembly house. Will install expensive parts (large FETS, relays, Vicor DC-DC Converters, etc.) at APL

- APL Software Status Update

  - Seafloor Controller Software

    - Have updated the node controller to the most recent version of Linux and QT framework

    - Have updated the message definitions

    - Working on updating message packaging and sending from the node controller

    - Ready to start testing when electrical hardware is available

  - Shore Computer

    - Data protocol has been defined, ready to start basic communication testing when electrical hardware is available

- Mechanical Status

  - Ready for preliminary mechanical system review

  - Working on updates for new MBARI components

  - Need details on MBARI Serial Splitter

    - Can allow space for small module/board if design not complete

- Documents and Drawings

  - Requirements Document

    - Several iterations with MBARI

    - Need to update the 24V power switching req’ts based on new components

  - APL MARS LVPS Block Diagram

    - Have added APL Controller I/O Paddleboard

      - Adds USB ports for monitor and keyboard for development & testing

      - Adds clock backup battery

        - Need to confirm how long battery will last

      - Could potentially be removed for deployment

    - Have added 2nd MBARI Media Converter and Port Server

      - Assume that we want to use SPARE_0 (currently 2 spares) to switch this or same circuit as the first Media Converter and Port Server.

    - Have added MBARI Serial Splitter

      - Need to confirm functionality, connections, size and other details

      - Do we want to use SPARE_1 (currently 2 spares) to switch this?

    - Need to update wiring, HPB power channels, other details

  - MBARI MARS System Block Diagram

    - Last updated Jan 2023

    - Need to add new components

  - APL Bill of Materials

    - Updated with new MBARI components

    - Need details for MBARI Serial Splitter for BOM, when available

    - Need manufacturer and part number of 8-fiber underwater penetrator for BOM

    - Need part number of ODI wet-mate 12-way electrical underwater connector for BOM

  - APL Harnessing Wiring Diagrams

    - Need to add cables for new Media Converter/Port Server, Serial Splitter & Paddleboard

    - All harnessing parts on-hand, will start building cables for PCB testing

- Action Items

  - Dimensions and location details on MBARI Fiber Patch Panel/Box (MBARI)

  - Details on Serial Splitter (MBARI)

  - Need flyback diodes on MBARI Serial Splitter

  - Look at adding larger Lithium cell for Paddleboard back-up battery