1. New MVC Acceptance (Fall 2009)

1.1. Get/review appropriate Alcatel/Maripro Acceptance test procedures

1.1.1. Modify for testing at MBARI?

1.2. Prep for testing at MBARI

1.2.1. Setup lab

1.2.1.1. MV Entry Barrier

1.2.1.2. Artifical Line

1.2.1.3. Dummy load

1.2.2. Test equipment?

1.2.3. FC77 handling equipment

1.2.4. ???

1.3. Perform (support?) acceptance testing

1.4. Write acceptance test report

1.5. Setup and perform 2 kW old MVC efficiency test

2. Plan for new MVC upgrade (Early 2010 maybe some effort in 2009 during MVC acceptance)
2.1. Review Alcatel documents 
2.1.1. Telemetry specs (already in Project Library)

2.1.2. Electrical specs

2.1.3. Mechanical drawings

2.2. Figure out what we need to build/buy

2.2.1. Telemetry

2.2.1.1. What is Alcatel using on their LV side?

2.2.1.1.1. Can we buy it?

2.2.1.1.2. Where do we put it

2.2.1.2. Do we need a new MV/LV telemetry cable (with Shielded Twisted Pairs)?

2.2.2. Mechanical

2.2.2.1. Are there any mechanical differences that require new bracketry or ???

2.3. Scope software mods

2.4. Write up implementation plan

2.5. Build/buy what we need

