Summary of Planned Project Deployment Timeframes
Below is a summary of the planned deployment timeframes for the projects included in this packet. Unforeseen circumstances, such as weather, vessel repairs, equipment issues, etc., may change these dates. However, this is the best estimate available at this time.

Eye-In-The-Sea (EITS): February 2008 – August 2008

Monterey Ocean Bottom Broadband Seismometer (MOBB): February 2008

Aloha Mooring: Winter/Spring 2008 – Late Summer 2008

Benthic Rover: Spring 2008 – Spring 2009

Sedimentation Sensor/Time-Lapse Camera System: July 2008 – January 2009

Deep-Sea Environmental Sample Processor (D-ESP): 4th Quarter 2008 – 1st Quarter 2009

