MBARI MARS

Army Corps of Engineers Permit Application Needs
1. Bock 24:  Names and full mailing addresses of adjoining property owners, lessees etc, whose property adjoins the waterbody or aquatic site where the work is being proposed.

2. Figure 5 in permit:  Please update the planned HDD layout to include any trenching (as we discussed in our meeting) no matter how short all dimensions of buildings, concrete slabs, etc.  I have some of this information on another graphic (not the trench), but it might be helpful to have all on one graphic for expedited agency review.  We can discuss.

3. Figure 7 (new):  Confirm attached figure is the most current and correct route for the on-shore cable.

4. Confirm:  will the Proposed Landing Area Route will be replaced by the Alternative 2 Landing Area (MLML Pier) per the Monterey County comment letter dated April 21, 2005?

5. Let’s discuss strategy for getting the confidential Cultural Report to the agencies that need it.  It IS part of the Application package.  I have some ideas we can talk about.

6. Provide new figure for cover the ACOE Draft Permit cover is outdated – or we can create one on our own…lets discuss.

California Coastal Commission Permit Application Needs

1. Confirm fishing agreement is in place or provide projected date of final agreement.

2. Provide information in as much detail as possible about how often the cable will be surveyed, and what portions will be surveyed.  There is a brief discussion in the EIS, but lets talk about what other (more specific) information we can provide for the agencies – if any.

3. Confirm that HDD activities or any other project activities will not interfere with coastal access or beach area near the landing site. 

4. What is the projected total cost of development for the project?

5. Please confirm which is the most current/accurate geology and soils report: BAS/Fugro, USGS 1995 Samples, or Rutherford 2004. Or other?

6. What is the height and width of the ISO van proposed for the site (length is 20 feet)? What is the ISO van’s elevation from ground once installed (assuming 2-4 feet??)?

7. Size of the entire parcel (133-252-001) in sq ft.

8. Is grading proposed for the concrete pad that supports the ISO van – if so how much (cubic ft).  Is grading required for concrete pad supporting the HDD rig – if so, how much (cu ft).  What about fill? Will any fill be used- how much (cubic ft.).

9. Are extensions of the electric utilities proposed? If so, above ground/underground?  EIS says power would be supplied from existing overhead electrical distribution line (page 2-15) – any extension or up grades needed?

10. Height of chain link fence surrounding gravel storage yard.  Area (sq. ft.) enclosed.  What is the location of the fenced storage yard within the MBARI parcel? (Middle? Southeast corner? Along western boundary?) 

11. Provide proof of applicant’s legal interest in property (current tax bill, recorded deed, lease, easement, or current insurance policy).

12. Names and addresses of property owner and occupant of property situated within 100 feet of property lines of MBARI parcel.

13. List of names and addresses of all parties known to the applicant to be interested in the proposed project (names of those who attended the public scoping and draft EIS/EIR public comment meetings, any others?)

