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Project Memorandum 

Monterey Bay Aquarium Research Institute (MBARI)

Monterey Accelerated Research System (MARS) Project
To:
Michelle Brown, California State Lands Commission (CSLC)


Deirdre Hall, Monterey Bay National Marine Sanctuary (MBNMS)
From:
Jenny Slaughter, Aspen Environmental Monitor
Date:
March 20, 2006
Subject:
Daily Monitoring Log 
Horizontal Directional Drill (HDD) Phase Cable Installation
CSLC/MBNMS Aspen Environmental Monitor (EM):  Jenny Slaughter.  

Environmental Training

On Monday, March 6th the HDD contractor, Environmental Crossings Inc. (ECI), the CSLC/MBNMS Aspen Environmental Monitor (EM), and representatives from MBARI and MBNMS attended an Environmental Training to review project compliance requirements and permit conditions.

Summary of Activity:

The CSLC/MBNMS Aspen EM, Jenny Slaughter, was on Monday at the HDD location to monitor construction activities.  Weather was cloudy with showers, seas were rough.  
The dive team completed the valve installation on the end of the pipe and demobilized their equipment from the boat. 

Continued demobilization and breakdown of equipment took place at the construction site.  Complete demobilization and site restoration is expected to be completed on Tuesday, March 21st.   

Construction hours took place during daylight hours (between 7:00 am- 7:00 pm) seven days a week. 
1. Some equipment was loaded onto flatbeds and prepared for demobilization from the construction site (see Figure 1).  
2. The concrete “dead-man” used to anchor the drill rig was hammered out and hauled away to the landfill.

3. Materials such as straw bales and contaminated soils from hydraulic leaks were taken to the dump in Marina.  The contractor will provide manifests for delivery.  
4. The CSLC/MBNMS Aspen EM documented construction conditions of the work site by taking photographs.

Environmental Compliance Activities:  
1. The CSLC/MBNMS Aspen EM and the on-site MBARI representative verified the condition of containment materials under the drilling equipment. 

2. Sound monitoring is being conducted by the MBARI on-site representative to record construction related noise.  Readings taken during drilling operations have been consistently below the Monterey County Permit requirements (under 85 dBA).
Agency Personnel:

None.
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Figure 1:  Equipment was hauled off site including the containers used to capture the drill fluid cuttings. 
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