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Project Memorandum 

Monterey Bay Aquarium Research Institute (MBARI)

Monterey Accelerated Research System (MARS) Project
To:
Michelle Brown, California State Lands Commission (CSLC)


Deirdre Hall, Monterey Bay National Marine Sanctuary (MBNMS)
From:
Jenny Slaughter, Aspen Environmental Monitor
Date:
March 21, 2006
Subject:
Daily Monitoring Log 
Horizontal Directional Drill (HDD) Phase Cable Installation
CSLC/MBNMS Aspen Environmental Monitor (EM):  Jenny Slaughter.  

Environmental Training

On Monday, March 6th the HDD contractor, Environmental Crossings Inc. (ECI), the CSLC/MBNMS Aspen Environmental Monitor (EM), and representatives from MBARI and MBNMS attended an Environmental Training to review project compliance requirements and permit conditions.

Summary of Activity:

The CSLC/MBNMS Aspen EM, Jenny Slaughter, was on Monday at the HDD location to monitor construction activities.  Weather was cloudy with showers, seas were rough.  
Continued demobilization and site restoration was completed on Tuesday.  All construction related equipment was hauled off site and the site was regarded where needed and covered with straw (see Figure 1).   
1. Hay bales were loaded onto flatbeds and taken to the Marina Landfill.

2. Rental equipment such as a dumpster and a backhoe were picked up and hauled off site.

3. The CSLC/MBNMS Aspen EM documented construction conditions of the work site by taking photographs.

Environmental Compliance Activities:  
1. The CSLC/MBNMS Aspen EM and the on-site MBARI representative verified the condition of containment materials under the drilling equipment. 

2. Sound monitoring is being conducted by the MBARI on-site representative to record construction related noise.  Readings taken during drilling operations have been consistently below the Monterey County Permit requirements (under 85 dBA).
Agency Personnel:

None.
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Figure 1:  The area where the drill rig was set up was regarded and covered with avoid erosion of loose soils in the area. 
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