| External Project Number: | 701147.00/.99 |
| --- | --- |

| Project Start: | 06/01/2021 | Project Duration (in years): | 1 of 5 |
| --- | --- | --- | --- |

Please indicate status of external funding.

| 1) | Active Award? | Yes | X |  | No |  | (If yes, skip to next section.) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2) | Pending Proposal? | Yes |  |  | No |  | (If yes, complete the following questions.) |  |  |  |  |  |  |  |
|  | - Has a Director’s Questionnaire been submitted? |  |  |  |  |  |  | Yes |  | No |  |  |
|  | - Is funding likely1? |  |  |  |  |  |  | Yes |  | No |  | Unsure |  |  |  |

1 If an award is likely, please notify the Grants Office and obtain an external project number to enter at the top of this form. If not likely or unsure, you do not need to enter budget information in the budget entry system but a proposal form should still be submitted.

Please indicate if proposal includes requests for any of the following (mark all that apply).

|  | X |  |  | X |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ship Time |  |  | ROV |  |  | AUV |  |  | Wave Glider |  |  | Mini ROV |  |  |

Please indicate what type of project is being proposed (mark only one).

|  |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility/Scoping [Less than 100 days effort] |  |  | Development |  |  | Research |  |  | Infrastructure |  |  | Education |  |  | Time Series |  |  |

Project Manager/PI: Knute Brekke/Michael Kelly

Project Title:	MARS O&M IV

# Please indicate which category best describes the project theme (mark only one).

|  |  |  |  |  |  |  | X |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ocean biogeochemistry |  |  | Ecosystem dynamics |  |  | Ocean visualization |  |  | Exploration & discovery |  |  |

Please indicate percentage of effort on this project anticipated for 2022 toward these three highest institutional goals (percentage total should equal 100%).

| Goal | Developing/adapting innovative technologies | Utilizing developments to explore and understand ocean systems | Technology/knowledge transfer |
| --- | --- | --- | --- |
| Percentage | 25 | 65 | 10 |

- ABSTRACT (new projects only)

[Replace this text with the abstract from your external proposal submission]

- PROPOSAL

Research activities (brief overview of activities to take place in 2022)

MARS is currently funded through NSF award # 2103137. Operation and maintenance of MARS will continue in 2022. This requires the services of designated staff to keep MARS running, work with DMO to plan for deployments and recoveries, work with users both internal and external to develop projects for deployment on the observatory and manage the project which includes reporting, proposal preparation, activity planning, budgetary functions and work supervision.  This effort requires approximately 9.2 months of internal activity by technicians (Thompson/French/Dawe/Brekke) along with additional support from engineering staff and ship time  (2 days) to conduct maintenance at the MARS site.

NSF has authorized and funded under the above award, the preparation, construction, testing and deployment for MARS node refurbishment, this effort has been ongoing in 2020/2021 with the purchase of major hardware items and preparation of the Mini-node for deployment. The Mini-node will be deployed in November of 2021 and the Primary node recovered to the lab facility. Once on shore the refurbishment will require MARS staff to rebuild the node with new hardware and supervise the installation and testing of the new Low Voltage (LV) electronics (University of Washington Applied Physics Laboratory (UW APL) sub award). Resources required for 2022 include: ship time 2 days for redeployment of the primary node (2nd/3rd qtr). Once the main node is recovered there are several items that need to be initiated/completed:

- Mitigate any toxicity present in the existing Medium Voltage Converter (MVC) LV housings and dis-assemble the node housings (scheduled for 2021 but may slip to 2022 dependent on staff availability).

- Begin refurbishment and upgrade of the node electronics, data transport system, data communications system, timing system and replace the MVC. Current technology incorporates Small Form factor Pluggable (SFPs) modules to achieve the data transport. This scheme has been tested in the MARS lab with the Mini node and line simulator and been shown to be a proven solution, the components to implement this plan are in house. (scheduled for 2021 but may slip to 2022 dependent on staff availability) Mounting hardware should be designed and completed in 2021.

- Once the local upgrade and testing is complete, transport the components to UW for installation and testing of the LV system.

- Local testing in Moss Landing of the completed system.

- Deployment of the completed node and recovery of the Mini-node.

The tasks of refurbishing the MARS node and maintaining the systems will require technical support:

Project management, User support, Maintenance, Mechanical design:

Knute Brekke					320hr

Maintenance, User support, Technical support/Node refurbishment/design:

Outside services (Craig Dawe)		640hr

Technical support and design, General maintenance/ user support, Node refurbishment:

Duane Thompson 				640 hrs

David French					160hrs

Data collection and logging

Rich Schramm	 (TBD)				80 hrs

Generator maintenance

Mark Aiello 					40 hrs,

Machine shop for hardware manufacture

TBD 						80 hrs

EE support for MARS systems

McGill 					40 hrs

Engineering tech support

TBD 						40hrs

Science staff to test the flourinert

Ed Peltzer					80hrs. (Should be completed in 								2021)

Engineering/technology developments (briefly describe tasks for 2022)

New LV electronics for the node LV power system. New software to control the LV system. User web interface to visualize the data transport system.

Intellectual Property (IP) Considerations

Do you anticipate a need for a cooperative research and development agreement or licensing arrangement with an external entity? Will the work potentially result in a patentable product or service? Will novel IP be created, and how might it be disseminated (e.g., open-source, royalty-free license, commercial license agreement)?

For additional guidance please review MBARI’s intellectual property internal web page: https://mww.mbari.org/itd/ip/.

No

Anticipated Outreach Needs

Do you anticipate needing to create outreach assets to help increase your impact? If so, please specify whether you anticipate needing to work with ITD and also specify what type of asset (graphic, animation, video, etc.) you might need.

No official outreach requirements have been identified, however UW may want some form of results from the deployments in the way of dive video and data. External Users (Quest/NPS) may also require deployment video/ data.

Field programs in 2022 that use MBARI marine assets

# In addition to briefly describing anticipated field programs, please be sure to include requirements for specific platforms and equipment (ships, Dorado AUVs, LRAUVs, Wave Glider, mini ROV, Paragon, etc.) for each proposed field program so that expectations are clear. Include requirements for shipping and timing of shipments if relevant, and if exporting equipment outside of the US.  Shared resource requests must be entered in the budget entry system.

No external field programs are involved. Shipping of hardware from Moss Landing to Seattle Wa. Will be required

# Milestones and required personnel (see personnel classification list for staff classifications)

His project is a continuation of 701127 MARSO&M III

| 2022 Project Start Date: 06/15/2021 | Milestone 1 | Milestone 2 | Milestone 3 | Milestone 4 | Milestone 5 | Total Resources (in hours) for each resource category for all milestones listed here |
| --- | --- | --- | --- | --- | --- | --- |
| Milestone Date | 11/15/2021 | 01/31/2022 | 02/28/2022 | 07/30/2022 | 09/30/2022 |  |
| Milestone Description | MARS node safety survey | Data transport & timing system Installation | Hardware ready for UW | System testing at MBARI | Node deployment |  |
| Science Support | 80hrs |  |  |  |  | 80 |
| Electrical Engineer |  | 8 | 24 | 8 |  | 40 |
| Software Eng-Embedded |  |  |  |  |  |  |
| Software Eng-Info Eng |  |  | 20 | 40 | 20 | 80 |
| Mechanical Engineer |  |  |  |  |  |  |
| Mechanical Eng-Division |  |  |  |  |  |  |
| Mechanical Eng-Mfg |  |  |  |  |  |  |
| Associate Engineer |  |  |  |  |  |  |
| Electrical Tech |  | 20 |  | 10 | 10 | 40 |
| Software Tech |  |  |  |  |  |  |
| Mechanical Tech |  |  |  |  |  |  |
| Machinist | 16 | 16 | 16 | 16 | 16 | 80 |
| Divers |  |  |  |  |  |  |

2022 Budget Projection for MBARI’s Portion of the External Grant

All projections for grant-specific expenses, labor, and ship/ROV/AUV time should be entered into the Budget System.

If cost-sharing is expected (i.e., using MBARI-provided funds, labor, or ship/ROV/AUV time to supplement grant activities), those requests should be associated with an internal project # and identified in that project budget as a cost-share request.

Compliance Considerations

Please respond “Yes” or “No” to each line item below, and provide details as necessary.

| # CATEGORY | # Yes/No | # DETAILS |
| --- | --- | --- |
| # Isotope Use (see policy and cruise planning) Will the project use stable or radioisotopes? | no |  |
| # Battery waste over 4 liters (1 gallon) Indicate type and amount. |  |  |
| # Liquid hazardous waste over 60 liters (15 gallons) # Indicate composition and quantity. | yes | 55 gal fluorinert (FC77) |
| # Export Regulation Foreign collaborations or international travel? | no |  |
| # Export controlled purchases # Items purchased/in possession or to be purchased that are not on list? | no |  |
| # Export controlled items (hardware, software, tech data) # Items to be transferred outside US (temporarily or permanently)? To what countries (including International Waters)? | no |  |
| # Work covered by Marine Sanctuary permit? Yes, if work falls under blanket authorization. | yes | MBNMS permit details submitted annually |
| # Work conducted in SESAs? # ID # for Sanctuary Ecologically Significant Areas | no |  |
| # Equipment deployed with anchors? # Give details for deployment; recovery if < 500lbs | no |  |
| # CA Fish & Wildlife permit required for samples? | no |  |
| # Working in State Marine Protected Area? | no |  |
| # Require Coast Guard PATON for buoys? # Private Aid to Navigation. Permit in hand? | no |  |
| # Require Local Notice to Mariners Indicate who will be submitting | no |  |
| # Permits from other agencies? | yes | MBNMS, CCC, Ca State lands submitted annually |
| # Use of active acoustics not already on list? | no |  |

This category includes transfer of hardware, know-how, publications, presentations, etc.

This number should be the same number you entered on the web budget resource requests for this particular resource.