MARS Highlights November 2009 –January 2010

Oct/Nov 2009 Power fluctuation issues plaguing the HV power supply at the Shore station


Issues currently seem resolved due to interaction with the equipment, clearing of

Connectors.

11/25 Recovered Peter Brewer’s FOCE flume

12/18 Recovered Ken Smith’s ROVER 

01/07 Recovered Chris Scholin’s Deep ESP

01/07 Recovered Sensor’s CTD



(System maintenance, calibration will be redeployed in 2010 as ADCP on MARS



 Funding from MBA with additional assets from unused Tiburon/Ventana spares)

01/08 Begin permit mandated survey of the MARS cable route and biological assay sites (on-

going through Mar 30, Ventana/Point Lobos next to last scheduled mission)

02/02 Deployment scheduled for WHOI/Lee Frietag ACOMMs project an acoustic modem base station on MARS.
03/08-09 MARS surveys and MOBB move on MARS node to reduce cable tension (trawled twice

in 2009)

03/22 Redeployment of FOCE

03/24 Recovery of Edie Widder’s EITS

03/26 Deployment of LOOKING OBS for John Orcutt of SIO.

