Trawling

Any near shore installations in active fishing zones can expect to receive trawl damage.

Case in point, the MOBB cable hit twice in the first year of deployment most likely by a local fisherman who did not

realize the scope of the MARS system.

Connectors

Any “underwater mate-able” connector needs to be sealed with a hermetic cover not just a dust cover. Two instances

demonstrate this issue, failure of the HV input connector mounted open face on the MARS TRF for approximately one

year prior to deployment of the MARS Science Node and the disconnect of Port #4 where the piston failed to redeploy

when the mating connector was removed. If left un-sealed the connector will be nonfunctional on the exposed pins.

Single point vendor for this type of connector creates a situation that is very difficult to manage if the vendor does not

cooperate. Creating a standard interface and supplying it through the facility would help alleviate the situation. The user

would be free to design and select the connector of their choice and interface it to the “standard” interface.

Operational interface

Several issues exist with the operational interface

- program lock ups occur frequently most likely due to memory leaks in the VB application.

- retention of settings after a reboot, ground fault setting get discarded when the program restarts resulting in an error situation, it is not catastrophic but annoying

- limited logging capabilities, the error message log is finite and starts to over write after a fixed number of messages, much of the data generated is not logged at all, the gnd fault data is only recorded if it exceeds a fault value.

- Logged data such as it is not exportable in its current form to existing MBARI data tools.

- the shore side power supply data is non functional, the hooks do not exist in the current code that we can find.

DCS Server/OBC/Timing interface

Once understood the DCS interface made some sense, after cleaning up the network some of the pointers needed

updating and or deleting. Poor organizational documentation made navigation through the system difficult, start up

procedures were difficult to find and still require a “hunt” for those not very familiar with the system.

Use of the OBC is currently off line due to the non operation of the timing updates (done through the same serial

connection to the Node Power Controller (NPC).

Functionality of the OBC when connected is limited to internal loads only if an emergency occurred where access to the

PMACS controller was comprised, there is no way other than shutting down the Node to shut off the external loads.

PMACS server

Poor documents and access to data logging function more attention should be paid to these details

MARS site issues

Parking places for dummy/hermetic plugs not available and should be provided in addition to the cable parking spots

User communication

Formalized to catch more of the details. Easy with internal users but several issues slipped by with the external users,

mostly network configuration and deployment issues.