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ROV and ship navigation have been designated as core data streams, which means that support for the collection, processing, and archiving of the data is provided on an institutional basis rather than through individual projects or divisional budgets. 

The MDUC Chair (David Caress) will serve as both project manager and lead scientist for this project. 

The primary elements of this project are:

· Maintenance and minor development of software used for the processing and archiving of ROV and ship navigation.

· Data archiving and dissemination through the expedition database.

· Data validation through Science data “champion”.

· Documentation of shipboard startup and operational procedures related to the collection of ROV navigation and CTD data.

The core navigation data team includes:
· David Caress (Data Champion, MDUC, Science)
Following a review of recent problems with Core ROV data, MDUC would like to update documentation of the software and hardware associated with the acquisition and logging of ROV navigation and CTD data. The committee thinks improved documentation would make it easier for IS, IAG, and Support Engineering to work with the ROV pilots in supporting these systems. Rather than split the documentation effort between the Core CTD and Navigation projects, we choose to budget the effort within the Core Navigation Project.

The project budget will include some IAG time for software support and development and ITD technical writer time for the documentation effort. 

This project is expected to operate in 2002 as it currently does. The requested resources will be substantially the same as in 2000, excepting for the addition of the documentation effort.
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Please check off which resources you expect to need for this project.

Research: IAG



 FORMCHECKBOX 
 Research: SAD/ Software Engineer
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days





Development



 FORMCHECKBOX 
 Development: Electrical Engineer
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Development: Software Engineer
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Development: Mechanical Engineer
 FORMCHECKBOX 
< 10 days
 FORMCHECKBOX 
> 10 days

 FORMCHECKBOX 
 Development: Institute EE Tech
 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Development: Institute ME Tech
 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 Development: Machinist 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days





ITD



 FORMCHECKBOX 
 ITD: Video Lab/Samples Tech
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 ITD: Technical Writer 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days





DMO



 FORMCHECKBOX 
 DMO: Ocean Observatory Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 DMO: CTD Instrumentation Tech 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days

 FORMCHECKBOX 
 DMO: Diver
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days





COO



 FORMCHECKBOX 
 COO: IS Administrator 
 FORMCHECKBOX 
 < 10 days
 FORMCHECKBOX 
 > 10 days
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