McStar Task List

July 6, 2009

Priority 1

1. Integrate & test Windows CE 6.0 test code with previous deployable code

1.1. Make sure all 320 GB can be used (done)
1.2. Make sure all 128 MB can be used (done)
1.3. Make sure subdirectories don’t get full (done)
1.4. Move “old” McStar program to CE 6.0 

1.4.1. On the development system (in process)
1.4.2. On the deployable hardware

2. Quantify data jiggle issue

2.1. Test simple solutions (lock the thread)

3. End to End system testing

4. Build up battery packs

5. Build up deployable system

6. Deploy 1 (Currently Aug 6&13 proposing Sep30&Oct12)
6.1. Analyze data w/Paull group

7. Deploy 2 (Nov 23 and Dec 9)
7.1. Analyze data w/Paull group

Priority 2

8. Minimize data gap while writing to HD

8.1. Interleaved SPI read and HD write

9. Test more complicated data jiggle solutions
9.1. DMA driver

9.2. ???

10. Add bus voltage monitoring

11. Investigate power saving techniques

