## Slide 1: Project Management at MBARI
Jim Birch
March 14, 2019
Day 2 – Budgets and other jetsam

## Slide 2: Last Meeting
Reporting (Annual, Bullets, EC, Updates)
Permits (see Mandy/Doug)
Working with DMO (pre-cruise, post-cruise reports)

## Slide 3: Last Meeting
Proposals (Internal vs. External)
What is a DQ and details for filling one out

## Slide 4: Let’s talk RESOURCES
Hours – to get people (translates into $$)
Dollars – to purchase goods/services
A well-run project always has a BUDGET

## Slide 5: Budgets
How many hours can someone work?
One Year = 2080 workable hours = 173.3hrs/month
BUT
-80 hrs for Holidays and -80 hrs for Vacation (avg)
= 160 hrs/month

## Slide 6: Budgets
Start with External Projects
Capital Equipment is any single item
> $5000
Indirect = Overhead
  Pays for lights, water, heat…
Benefits—Health, Dental, Retirement etc.
Notes: Cost share. Look at cost share policy.
PI and their techs can cost-share, but all engineers and eng. Tech must be paid for, unless they are PI. Must be called out in DQ.
Policy is here: https://mww.mbari.org/Accounting/Grants/policies/cost-share-policy.html

## Slide 7: Budgets
When setting up a budget for external grant
  Talk to Danielle Haddock!

## Slide 8: Budgets
For both Internal OR External Grants:
1. Contact Judy Nelson --- who is allowed to charge hours to grant project
2. Contact Chris DiSalvo --- who is allowed to purchase ‘stuff’ on grant

## Slide 9: Budgets – an aside
What is ‘Cost Share’?
PI’s can cost-share up to 2 months / grant
No cost sharing allowed for Engineering or DMO.
MBARI promises to provide funds (i.e., salary) to have certain people work on the external grant
Policy is here: https://mww.mbari.org/Accounting/Grants/policies/cost-share-policy.html
Any cost-sharing MUST be called out in the DQ.
Notes: PI and their techs can cost-share, but all engineers and eng. Tech must be paid for, unless they are PI. Must be called out in DQ.
Policy is here: https://mww.mbari.org/Accounting/Grants/policies/cost-share-policy.html

## Slide 10: Budgets – an aside
What is ‘Cost Share’?
PI’s can cost-share up to 2 months / grant
No cost sharing allowed for Engineering or DMO.
MBARI promises to provide funds (i.e., salary) to have certain people work on the external grant
Policy is here: https://mww.mbari.org/Accounting/Grants/policies/cost-share-policy.html
Some funding agencies do not allow cost-sharing.
Check with Danielle!
Any cost-sharing MUST be called out in the DQ.
Notes: PI and their techs can cost-share, but all engineers and eng. Tech must be paid for, unless they are PI. Must be called out in DQ.
Policy is here: https://mww.mbari.org/Accounting/Grants/policies/cost-share-policy.html

## Slide 11: $$ Budgets
Once you get the grant, then what?

## Slide 12: $$ Budgets
Set up Cognos to show you what you are interested in
1xxxxx – OED/Acct/Safety….
2xxxxx -- Indirect Science
3xxxxx -- DMO
5xxxxx -- ITD
6xxxxx – Indirect Engineering
70xxxx -- Federal Grant
77xxxx -- Procurement
80xxxx -- Non-Fed Grant
90xxxx – Internal MBARI
901621.98
category
year started
sequence
Sub-project
‘Drilling Down’

## Slide 13: $$ Budgets
‘Drilling Down further’

## Slide 14: $$ Budgets
Where is all your money going??

## Slide 15: $$ Budgets
Where did money go last year??

## Slide 16: $$ Budgets
What was spent in Feb????

## Slide 17: $$ Budgets
Don’t forget…
Better get on Scott about this charge!

## Slide 18: Labor Budgets
How to keep track of your PEOPLE

## Slide 19: Labor Budgets
How to keep track of your PEOPLE

## Slide 20: Labor Budgets
--THEN EITHER--
You can search by date range
Project Number
Employee name
Project Manager
Click here for a PDF result

## Slide 21: Labor Budgets
Results for project 708129 since Jan 1, 2019

## Slide 22: Labor Budgets—one Final thing
Judy sends this out every 2 weeks

## Slide 23: Labor Budgets—one Final thing
Please CHECK IT!!

## Slide 24: Projections
Jun
Jan
Jun
Dec
2020
2019
Each Year at proposal time, Management asks for an 18-month projection
  What external funds will be slushing around MBARI?
When proposals due in June, M-Team wants to know:
What have you spent (i.e., brought to MBARI) up to June 2019
What do you project to spend (i.e., still bring into MBARI) in remainder of 2019
What do you project to spend (i.e., bring to MBARI)in 2020

## Slide 25: Project Projections—an example
Here’s the scene:
    It’s June 2015, and we need to write 2016 proposals
What have we ACTUALLY contributed up to June 2015?
(prediction for year was $1.408M)
Jun
Jan
Jun
Dec
2016
2015

## Slide 26: Project Projections—an example
Here’s the scene:
    It’s June 2015, and we need to write 2016 proposals
What do we PROJECT for all of 2015?
( prediction for year was $1.408M)
Jun
Jan
Jun
Dec
2016
2015

## Slide 27: Project Projections—an example
Here’s the scene:
    It’s June 2015, and we need to write 2016 proposals
What do we PROJECT for 2016?
Jun
Jan
Jun
Dec
2016
2015

## Slide 28: Budgets
Help is close by…..
  Talk to Danielle Haddock!

## Slide 29: Misc. -- the CMD squad
We have trifecta of help at our disposal
Cindy
Mariah
Dana

## Slide 30: Misc. -- the CMD squad
We have trifecta of help at our disposal
Especially in 3 broad areas:
  Helping with Travel
  Project Budget Entry
  Minor Purchasing

## Slide 31: CMD Help #1 --Travel
BEFORE you go on a trip, have them start a TRAVEL REQUEST
CMD can do the following for you:
  Reservations for plane, car rental, hotel
  Register you for meetings
  Take care of membership dues (AGU, ASLO, etc.)
AFTER a trip, bring them receipts and they will handle EVERYTHING.

## Slide 32: CMD Help #1 --Travel
Remember, receipts need to be ITEMIZED !
Good:
(except you shoulda
gotten mushrooms)
BAD:
Vendor’s name
Date
What did you buy and its cost

## Slide 33: CMD Help #2 -Budget Entry

## Slide 34: CMD Help #2 -Budget Entry
Every Summer
Notes: Abstract or no Abstract?
External proposal form?

## Slide 35: CMD Help #2 -Budget Entry
We are using ADAPTIVE, and CMD are pro’s at using it….

## Slide 36: Meetings – ugh.
Daily Check-in
Weekly Tactical
Monthly/ad hoc strategic
Quarterly Review
One thing is INVIOLATE:
---ALWAYS HAVE AN AGENDA---
Notes: How to run efficient meetings
  You may hear people say that there of too many meetings, but what they are really saying is that there are too many inefficient meetings. There is a big difference
    keep the meetings focused and efficient, meetings are expensive
    make sure you have an agenda and are well prepared
    circulate material to be discussed before the meeting
    know when to stop a discussion especially if discussion starts about how to design the system.
      Guideline: If less than 50% of the persons present don’t need to hear the discussion, bring the discussion to a close
    summarize each main agenda item before moving onto the next item.
    ensure that side discussions do not go on at the same time
    distribute a meeting summary (Actions)(Decisions)(Statements)

## Slide 37: Other Project Management Resources
Merlin
MS-Project
Notes: Merlin (OS) and MS-Project are full-blown project management powerhouses
Trello is a ‘listing’ software, allowing you to make lists / brainstorm and see it all at once
Asana revolves more around tasks, and teams can see task progress

## Slide 38: Other Project Management Resources
Slack
(See Kevin Gomes)

## Slide 39: The Final Word
Information for internal or external grant procedures are on Canyon Head
TALK to people!!! There is much help out there…
As PM, it’s your responsibility to keep an eye on hours and $$

## Slide 41: Project Projections
Jun
Jan
Jun
Dec
2020
2019
Proposal due dates complicate budgeting from EXTERNAL grants
These projections get tricky when you land a grant
and this is the ‘grant year’
Aug
Jul

## Slide 42: Project Projections—an example
Here’s the scene:
    It’s June 2015, and we need to write 2016 proposals
What did we PREDICT we’d contribute to MBARI in 2015?