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· Pick a preferred design  - Assist based on analysis results and assembly considerations: 8 hours
· Optimize W/D ratio and weight in water : 16 hours
· Fix local high stress areas: 12 hours
· Make sure connector bores don’t distort unacceptably for proper sealing: 8 hours
· Re-do FEA with outer O-ring failure: 4 hrs
· Equalize bearing pressure at dual O-ring grooves: 4 hrs
· Work with Oremet Wah-Chang (and Jon) to optimize manufacturability: 8 hrs
· Generate drawings: 12 hrs
· Buy 1, 10, 100(?)

· Pressure test : Assist/NFESC – 8 hrs
TOTAL: 80 HRS

