ODSS Development Plan

April 9, 2012

Duane Edgington

Updated April 10, 2012

Here is our current ODSS Development engineering plan

Target dates: 	May 2012 CANON near-shore Field test

Sept 2012 CANON off-shore Field test

ODSS GUI

- ODSS GUI re-implemented in HTML and JavaScript to provide multiple browser support and improved user response time. (Gomes).

  - To be delivered for internal test mid-April

  - To be tested and ready for May CANON field test. May.

    - Firefox 11.0 supported

    - Chrome 18 supported

    - Internet Explorer 9 supported

    - Safari 5 supported

    - iPad supported via iPad Safari browser

  - Situational awareness perspective primary focus for May (Gomes)

    - Map display

    - Display platform tracks geo-referenced on map as transparent layer (Cline, Gomes)

      - Enable, disable

      - Platform position in text (can be copied and pasted)

    - Display decision data displayed as transparent layer geo-referenced on map (Cline, Gomes)

      - Satellite data

      - HF radar

      - etc.

    - Gulper visualization mechanism (Gomes, if he gets his other work done)

  - Display sensor tracks geo-referenced on map as transparent layer (Cline, Gomes, McCann). Not yet scheduled.

    - Enable, disable

  - Display the Gulper firing positions on ODSS Situational Awareness.  (Gomes, McCann)

    - Use Frederic’s protobuf definition for the upcoming May experiment. From Smart Sampler.

    - Need to plumb up the message through Mike’s ingest mechanism and then push to comm backplane.

  - User login authentication, authorization under investigation. Gomes. July.

  - ODSS Planning Perspective

    - CSUMB Capstone project provides a ‘proof of concept’ that we can play with and use to gather requirements for what we’d like in ODSS – demo in the later half of April

  - ODSS Observation Log

    - ODSS team (Gomes) built a log web service

    - CSUMB students have built mobile apps for entering log information.

      - iPad app to be evaluated -- later half of April. William.

      - Android app to be evaluated in May.

  - Tile caching (map server) being implemented for improved rendering on client. Cline. July.

    - Playback animation

  - Data Analysis Perspective

    - High level Science User Requirements by April. Maughan.

      - Data Access (files, thredds, matlab libraries, etc.)

    - Data Archive Descriptions with pointers to data in filesystem by May. Maughan, Edgington, Godin.

    - Evaluate Moqua on Stoqs as a means of browsing and query build support for Matlab by July. Godin.

      - Specify capabilities needed in STOQS to integrate MOQUA with STOQS. May.

    - Put the CANON data (Sept, Oct 2010, Apr, Jun, Sep 2011) into STOQS.  (in-situ data from Tethys, Dorado, Mooring, Martin). McCann. June.