CANON 2010 Milesones and activities
Prepare a working document of the general science and technology for CANON 2010 focused on patch tracking or the evolution of microbial/food web processes within “patches” (Francisco to begin now)

Prepare a one page description of “sampler” workshop and develop list of participants (now)

Agree on a date and agenda for a team meeting involving PI labs (at November 9 meeting?)

Agree on date for the “sampler” meeting (at November 9 meeting)

Sampler workshop (March/April)

Development of “sampler” requirements document (soon after workshop-who will lead this?)

Spring field activities (John Ryan please provide a straw plan/dates at November 9 meeting) 

Development of CANON 2011 proposal (Summer 2010)
Western Flyer cruise September 9-19 in conjunction with Zephyr/AUV September 13-19 (Do we have a volunteer to lead the organization of that cruise?)
BIOSPACE experiment: October 13-27 Point Sur, Zephyr/AUV 4 days per week for 4 week in October, LRAUV, shore side support etc. (the grand finale?) 

LRAUV developments and needs for CANON (Jim to provide short regular updates at each meeting/group to weigh in on needs)

Shore side support developments and needs for CANON (Kanna to provide short regular updates at each meeting/group to weigh in on needs)
DORADO developments and needs for CANON (John to provide short regular updates at each meeting/group to weigh in on needs)

Microbial/zooplankton detection, rate measurement development and needs for CANON (Alex, Bob, Chris and others to provide short regular updates at each meeting/group to weigh in on needs)
