Roman back to WHOI

Off

| ESP preparations May 2011 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
| 1 | PCR reagent lines cleaned 2 | 3 PCR reagents loaded | 4 Pre tests to determine Ms readings | 5 | 6 | 7 |
| End-to-end Drifter Bench Test 8 | 2nd DWSM builds 9 | 10 | 11 start standard curves | 12 | 13 | 14 |
| 15 | 16 | 17 Standard curves finished | 18 JdF environmental samples | 19 | Off Off 20 | 21 |
| 22 | Elif Gone Roman back to WHOI 23 | 24 | 25 | 26 | Gordon Must be in Ball 27 | 28 |
| 29 | 30 | 31 |  |  |  |  |

| June 2011 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  | Roman back to WHOI | 1 | 2 | Low pressure testing ISUS Finished ISMS Arrives Cold, High Pressure testing with all Sensors D-ESP in Test Tank Prepped to begin cold-testing 3 | 4 |
| 5 | 6 | Roman back to WHOI 7 | 8 | 9 | Off Off Close Sphere 10 | 11 |
| 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| Brent Gone Gene Gone Brent Gone Brent Gone Scott Gone Brent Gone Scott Gone 19 | 20 | 21 | 22 | 23 | 24 | 25 |
| 26 | 27 | 28 | 29 | 30 |  |  |

| Off July 2011 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  | Brent Gone Brent Gone |  | Off Off Off Off 1 | 2 |
| 3 | 4 | 5 | 6 Ship Van to Newport | 7 | 8 Van Arrives | 9 |
| 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| In port, MOB JdF Cruise JdF Cruise 17 | 18 | 19 | 20 | 21 | 22 | 23 |
| 24 31 | Van arrives at MBARI Ship Van to Moss Landing 25 | 26 | 27 | 28 | 29 | 30 |

Chris P Gone

Chris P Gone

| August 2011 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  | 1 | 2 | 3 | 4 | 5 | 6 |
| 7 | 8 | 9 | 10 | 11 | Off Off 12 | 13 |
| 14 | Drifter Monterey Bay Sea Test 15 | 16 | Bill Gone Bill Gone Bill Gone Scott Gone 17 | 18 | 19 | 20 |
| 21 | 22 | 23 | 24 | 25 | 26 | 27 |
| 28 | 29 | 30 | 31 |  |  |  |

| September 2011 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sunday | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday |
|  |  |  |  | 1 | 2 | 3 |
| 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| 18 | 19 | 20 | 21 | 22 | 23 | 24 |
| 25 | 26 | 27 | 28 | 29 | 30 |  |

Off

Off

Off

Bill Gone

Hawaii CMORE Drifter Cruise

Hawaii CMORE Drifter Cruise

Hawaii CMORE Drifter Cruise