 (
Roman back to WHOI
) (
Off
)
	ESP preparations 	May 2011

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	1
	 (
PCR reagent lines cleaned
)2
	3



PCR reagents loaded
	4



Pre tests to determine Ms
readings
	5

	6
	7

	8
	 (
2
nd
 DWSM builds
)9
	10
	11


start standard curves 

	12
	13
	14

	15
	16



	17 


Standard curves
finished
	18


	
JdF environmental samples
	19
	 (
Off
) (
Off
)20

	21

	22
	 (
Elif
 Gone
) (
Roman back to WHOI
)23
	24
	25
	26
	 (
Gordon Must be in Ball
)27
	28

	29
	30

	31
	
	
	
	



 (
PAR Sensor arrives
)
	June 2011

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	 (
Roman back to WHOI
)
	1
	2

	 (
Low pressure 
testing
) (
ISUS Finished
ISMS Arrives
) (
Cold, High Pressure testing with all Sensors
) (
D-ESP in Test Tank
) (
Prepped to begin 
cold-testing
)3
	4

	5
	6
	 (
Roman back to WHOI
)7
	8
	9
	 (
Off
) (
Off
) (
Close Sphere
)10
	11

	12
	13
	14
	15
	16
	17

	18

	 (
Brent Gone
) (
Gene Gone
) (
Brent Gone
) (
Brent Gone
) (
Scott Gone
) (
Brent Gone
) (
Scott Gone
)19
	20
	21
	22
	23
	24
	25

	26
	27

	28
	29
	30
	
	



 (
Julie Gone
) (
Julie Gone
) (
Brent Gone
)
	 (
Off
)July 2011

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	
	 (
Brent Gone
)
	

	 (
Off
) (
Off
) (
Off
) (
Off
)1
	2

	3
	4
	5
	6    Ship Van to Newport
	7
	8     Van Arrives
	9

	10
	11
	12
	13
	14
	15

	16

	 (
In port, MOB
) (
JdF
 Cruise
) (
JdF
 Cruise
)17
	18
	19
	20
	21
	22
	23


	24






           31
	 (
Van arrives at MBARI 
) (
Ship Van to Moss Landing
)25

	26
	27
	28
	29
	30



 (
Kilo 
Moana
 in Port
) (
Doug Gone
) (
Roman Gone
) (
Roman
 
Gone
) (
Doug Gone
) (
Doug Gone
) (
Doug Gone
) (
Drifter arrives in Hawaii
 
) (
Ship to Hawaii
 
) (
Elif
 Last Day
) (
Chris P Gone
) (
Bill Gone
) (
Scott Gone
) (
Chris P Gone
)
	August 2011

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	1
	2
	3
	4

	5
	6

	7
	8
	9
	10
	11
	 (
Off
) (
Off
)12
	13

	14
	 (
Drifter Monterey Bay Sea Test 
)15
	16
	 (
Bill Gone
) (
Bill Gone
) (
Bill Gone
)17
	18
	19

	20

	21
	22
	23
	24
	25
	26
	27

	28
	29

	30
	31
	
	
	




	September 2011

	Sunday 
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	
	
	1

	2
	3

	4
	5
	6
	7
	8
	9
	10

	11
	12
	13
	14
	15
	16

	17

	18
	19
	20
	21
	22
	23
	24

	25
	26

	27
	28
	29
	30
	


 (
MOB
Off
) (
Kilo 
Moana
 in Port
) (
Bill Gone
) (
Off
) (
Off
) (
Hawaii CMORE Drifter Cruise
) (
Hawaii CMORE Drifter Cruise
) (
Hawaii CMORE Drifter Cruise
)
