	January 2014

	Sunday
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	
	1


	2


	3


	4



	5


	6


	7

Depart for SCCWRP


	8

Arrive @ SCCWRP

-Unload & Setup

- MFB Integration

- Load Pucks

- Test Phase (CoreNeg+NTC)

	9

@ SCCWRP

- Start 3 phase QC (9 hours each = Total 27 hrs)


	10

@ SCCWRP

-Can ESP#1
- Post Can QC Phase


	11



	12


	13

Possible Set up @ Pier?

	14

Deploy ESP#1
ESP Phase 1


	15

ESP#1 Phase 2

	16

ESP#1 Phase 3


	17

ESP#1 Phase 4


	18

ESP#1 Phase 5



	19

ESP#1 Phase 6


	20

ESP#1 Phase 7

M L King Day

	21

ESP#1 Phase 8


	22

ESP#1 Phase 9


	23

ESP#1 Phase 10


	24

ESP#1 Phase 11


	25

ESP#1 Phase 12



	26

ESP#1 Phase 13

+10 min ESP#1 Negative and NTC (18 hours)


	27

ESP#1 Phase 14 (delayed)


	28

ESP#1 Phase 15

	29

ESP#1 Phase 16

	30

ESP#1 Phase 17

	31

ESP#1 Phase 18

	


*Phase = Sample
	February 2014

	Sunday
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	
	
	
	
	1

ESP#1 Phase 19


	2

ESP#1 Phase 20

	3

ESP#1 Phase 21

	4

ESP#1 Phase 22

	5

ESP#1 Phase 23

	6 

ESP#1 Phase 24

	7

ESP#1 Phase 25

+10 min ESP#1 Negative and NTC (18 hours)


	8

ESP#1 Phase 26 (delayed)



	9

ESP#1 Phase 27

	10

ESP#1 Phase 28

	11

ESP#1 Phase 29

	12

ESP#1 Phase 30

	13

ESP#1 Phase 31

	14

ESP#1 Phase 32

ESP Team to SCCWRP

ESP#2 3 Phase QC

	15

ESP#1 Phase 33


	16

ESP#1 Phase 34

	17

ESP#1 Phase 35
Presidents' Day


	18

ESP#1 Phase 36

ESP#2 Canning

ESP#2 PostCan QC
	19

ESP#1 Phase 37

	20

ESP#1 Phase 38

Recover ESP#1

Deploy ESP#2


	21

ESP#2 Phase 1


	22

ESP#2 Phase 2


	23

ASLO Ocean Sciences

ESP#2 Phase 3

	24

ASLO Ocean Sciences

ESP#2 Phase 4

	25

ASLO Ocean Sciences

ESP#2 Phase 5

	26

ASLO Ocean Sciences

ESP#2 Phase 6

	27

ASLO Ocean Sciences

ESP#2 Phase 7

	28

ASLO Ocean Sciences

ESP#2 Phase 8

	


	March 2014

	Sunday
	Monday
	Tuesday
	Wednesday
	Thursday
	Friday
	Saturday

	
	
	
	
	
	
	1

ESP#2 Phase 9


	2

ESP#2 Phase 10

	3

ESP#2 Phase 11

	4

ESP#2 Phase 12

	5

ESP#2 Phase 13

	6

ESP#2 Phase 14
+10 min ESP#2 Negative and NTC (18 hours)
	7

ESP#2 Phase 15 (delayed)


	8

ESP#2 Phase 16


	9

ESP#2 Phase 17

	10

ESP#2 Phase 18 

	11

ESP#2 Phase 19

	12

ESP#2 Phase 20

	13

ESP#2 Phase 21

	14

ESP#2 Phase 22

	15

ESP#2 Phase 23


	16

ESP#2 Phase 24

	17

ESP#2 Phase 25
+10 min ESP#2 Negative and NTC (18 hours)
	18

ESP#2 Phase 26 (delayed)

	19

ESP#2 Phase 27

	20

ESP#2 Phase 28

	21

ESP#2 Phase 29

	22

ESP#2 Phase 30 


	23

ESP#2 Phase 31

	24

ESP#2 Phase 32

	25

ESP#2 Phase 33

	26

ESP#2 Phase 34

	27

ESP#2 Phase 35

	28

ESP#2 Phase 36

	29

ESP#2 Phase 37


	30

ESP#2 Phase 38

	31

Recover ESP#2


	
	
	
	
	



